## Slide 1
Session - 6
  Managing Conflict & Art of Negotiation
  What is Conflict?
  Sources of conflicts in project
  Types of Conflicts
  Conflict & Project Life Cycle
  Dealing with Conflict
Project
Management

## Slide 2: What is Conflict?
Disagreement between people
Difference of opinion
Clash between ideas
One party frustrate other party

## Slide 3: Sources of Conflicts in Project?
Project priorities
Cultural differences
Technical issues
Team Environment
Organization structure
Communication barriers
Poor planning
Project Costs & Budget

## Slide 4: Types of Conflicts
Goal Oriented
Administrative
Interpersonal

## Slide 5: Conflict Intensity in Project
Project Formation
Early Stages
Main Project
Towards the end
Conflict
Intensity

## Slide 6: Project Conflicts by Category & Parties-at-Interest

## Slide 7: KHUS- Canal Project: Cultural Conflict
Canals are waterways channels, Water ways

## Slide 8: Project Background
Guangxi Corporation for International Techno-Economic Cooperation (GCITEC)
Partnership between Assif & Sons with GCITEC
First international project
A joint venture initiative with a local Pakistani firm
2015
The Chinese firm brought funding and technical experience
Pakistani partner brought local experience and local construction staff

## Slide 9: Learnings
Country’s context can affect joint venture
Differences in home operations & other country operation
How leaders think systematically
Take decisions & confront ( deal with situation)

## Slide 10: Project Leaders
Yang & Chen leaders from Chinese side
Graduated from top universities
Management style – permissive (allow employees to take decisions)
Not prepared for their roles in Pakistan

## Slide 11: Assif & Sons - Company
Assif & Sons family enterprise
Aggressive management style
Assif & his team successfully completed oil pipeline project in UAE (United Arab Emirates)
Project resulted in profit
Client provided bonus to Assif

## Slide 12: Project Fund
Approved by International Development Bank
Project make quality assurance standards
Assif has to guarantee 7% investment to Chinese counterpart
Regardless project profit or loss

## Slide 13: Project
Chinese team worked more than half year, without any breaks
Security was concern
Chinese engineers stay close to the camp
Chinese worker travelled miles to hunt birds, snakes, crocodiles & so on
Pakistan sensitive on preservation of wild animals
Chinese engineers beaten by local landlord for hunting frogs

## Slide 14: Pakistani Labour Culture
Assif & Sons employed 13-14 years old children as full time labours
Workers bring babies on construction sites
Pakistan officers asked 20000 for site inspection
Chinese engineer refused to make payment
Chinese engineer complaint Assif & Sons for the same
Assif & Sons replied you have not clue about conditions in Pakistan
Mind your own business

## Slide 15: Project Conflict -1
Chinese team not prepared for environmental features of Pakistani region
Local culture
Corruption
Labour relations

## Slide 16: Project Conflict -2, 3
2. International development bank not trusting Pakistani side
3. Management styles of two sides

## Slide 17: Chinese Labour Culture
Hour nap after lunch
Pakistani observed as laziness
Assif team member kicked sleeping Chinese engineers

## Slide 18: Project- Conflict
Bank found quality problems in project
Suggested to improve quality
Settled with time, energy, money
Pakistani & Chinese team blamed other for the problem
Chinese engineers began to question & judgement of Assif’s competency

## Slide 19: Project Conflict
Variation in project design
Chen identified faults in original design of project
Observed leakages-
Due to sub standard sand, cement, concrete mix
Canal slope
Required changing mixture ratio
Recalculation of bill of quantity
Profit loss to project

## Slide 20: Incident
Assif- scold Chinese team & Chen with go back to your country
We can do ourself
Yang called meeting-
Decided Chinese team would terminate all site work
Leaving site for 3 days
Yang would negotiate with Assif an apology to Chen
Else suspension would be indefinite
2 days passed Chinese team not received apology from Assif

## Slide 21: Project Work
Project resumed without Chinese engineers
Pakistani survey engineers observed – height of cannel incorrect
Issued written warning to the joint venture
Delay in construction
On 4th day yang reported case to president of Karachi

## Slide 22: What Next
Redesign the project
Dissolve the partnership
Root of conflict- management styles
Personality conflict- Assif & Chen
Conflict would likely recure ( save from danger)
Difficult to save the project
Better simply scrap the joint venture

## Slide 23: Questions
Suggest solutions to solve the problem
Should dissolve partnership?
Discuss cultural differences created problem
What happened?

## Slide 24: Solutions
1. Chinese dominance
Chinese firm would return to the work & complete project
Isolate Assif & Sons
2. Silo Strategy
Assif should focus on Pakistani labours
Chinese firm interact Chinese engineers

## Slide 25: Solutions
3. Status Quo Strategy
Minor changes required to solve interpersonal problems
Little change to maintain project
4. Co-operation Strategy
Both parties address misunderstanding
Find drivers of conflict
Outside consultant could brought

## Slide 26: What Happened?